Implementation Plan

ASL-to-Captions Google Meet Extension · MVP build path

This plan sequences the work so the team can ship a stable proof of concept quickly, while leaving optional polish for later.

# Build strategy

Get the visible end-to-end flow working before improving model quality.

Treat Google Meet as a host page for overlays, not a deep integration target.

Keep all processing local in the browser where possible.

Use mocked outputs temporarily whenever that helps unblock UI work.

# Milestones

| Milestone | Output |
| --- | --- |
| M1 | Chrome extension shell loads on Google Meet. |
| M2 | Subtitle overlay and in-page panel render correctly. |
| M3 | Webcam preview and trigger controls work. |
| M4 | Gesture recognition pipeline returns one of nine phrases. |
| M5 | Fallback confidence flow works. |
| M6 | Demo is rehearsed and stable on target machine. |

# Recommended execution order

Create the Manifest V3 extension skeleton and content script.

Inject a fixed subtitle overlay into the Meet page.

Add the small in-page camera panel and Translate button.

Bind the Space key trigger.

Connect webcam access and show live preview.

Integrate hand landmark extraction from webcam frames.

Start with a mocked classifier to validate the product flow.

Replace the mocked classifier with the real nine-phrase recognizer.

Add low-confidence fallback with confirm, retry, and choose.

Tune timing, confidence threshold, and subtitle fade.

Rehearse the demo repeatedly with the known signer.

# Engineering workstreams

| Workstream | Scope |
| --- | --- |
| Extension shell | manifest.json, permissions, content script, local assets |
| Meet overlay UI | camera panel, button, subtitle bar, fallback card |
| Vision pipeline | webcam stream, frame capture, hand landmarks |
| Classifier | map gesture features to the fixed phrase labels |
| State handling | idle, translating, low-confidence, success |
| Demo prep | browser setup, signer rehearsal, backup plan |

# Testing plan

| Test | Goal |
| --- | --- |
| Smoke test | Extension loads and UI appears on Meet. |
| Input test | Space and Translate both trigger the same flow. |
| Vision test | Webcam and hand landmark extraction work on target machine. |
| Prediction test | Known signer can trigger each supported phrase under demo conditions. |
| Fallback test | Low-confidence path is visible and recoverable. |
| Rehearsal | Full demo works cleanly multiple times in a row. |

# Time-saving decisions

No chat integration.

No caption history.

No multi-user support.

No calibration.

No drag-and-drop UI.

No support beyond Google Meet for MVP.

# Definition of done

Done means the extension can run inside Google Meet, capture webcam input, let the signer trigger recognition, show a phrase prediction with a low-confidence fallback path, and render a clean subtitle bar during the live demo.